# Claude Code Task
Install God's Eye Ghost Edition

Target: Tommy server baseline installation and validation
Version: 1.1, revised after direct inspection of the supplied Ghost archive
Date: August 25, 2026

| Repository | https://github.com/Gh0st-mods/Gods-Eye-Ghost-Edition |
| --- | --- |
| Reviewed archive SHA-256 | a5040a9637b5b2a6071ebf373f90bfeafa0eb00208438c127330754984750210 |
| Observed GitHub HEAD | 2c4de78b4643a4f86e934cd37bcbd25540bca3f3 |
| Baseline rule | Install and validate Ghost unchanged before any Tommy graft. |

# Objective

You are Claude Code running on the target server. Install and validate a clean, reproducible baseline of God's Eye View - Ghost Edition for later Tommy integration. This task is installation and baseline validation only. Do not graft Tommy code into the repository yet.

# Important findings from direct inspection of the Ghost archive

- The Ghost fork is genuinely keyless by default. Google Photorealistic 3D, OpenAI voice, AISStream, FIRMS, TomTom, and Cesium ion are optional. The baseline must first work with no API keys.

- The fork adds a keyless Esri/OSM globe path and a keyless Open Waters AIS snapshot path. If no Google Maps key is present, startup selects esri-aerial rather than failing on the Google 3D path.

- The README and package.json say Node.js 18+, but the checked-in package-lock.json currently resolves cesium 1.138.0 and @cesium/engine 22.3.0, which require Node.js >=20.19.0. Treat Node 20.19 as the real minimum for this exact lockfile. Prefer Node 22 LTS or another newer compatible runtime.

- Use npm ci, not npm install, for the baseline. The package manifest uses caret ranges while the lockfile pins the exact dependency set.

- Run the application with the Vite dev server, not Vite preview, for the baseline service. Many server-side proxy plugins are built around configureServer and not every proxy has a preview hook.

- The repository includes extensive unit, regression, and browser QA scripts. HTTP 200 alone is not an installation acceptance test.

- The Ghost archive omits several upstream documentation files such as DATA_SOURCES.md, SECURITY.md, TESTING.md, and the upstream LICENSE. Do not alter the donor checkout during installation to compensate. Record the omission and preserve the source as received.

# Non-negotiable rules

- Preserve a pristine donor baseline. No Tommy integration edits during this task.

- Do not install or configure paid API keys just to make the baseline pass.

- Do not expose the Vite server to the LAN or Internet by default. Bind to localhost first.

- Never print secret values into the terminal transcript, logs, screenshots, or install report.

- Do not disable security controls or Windows Firewall to make the app work.

- Do not replace real feed failures with simulated success. Record degraded, stale, unavailable, or fallback states honestly.

- If admin elevation, firewall changes, LAN exposure, paid API keys, or a reboot are required, stop at that boundary and tell the user exactly why before doing it.

# Phase 1 - Inspect the host before changing anything

Create INSTALL_REPORT.md beside the deployment scripts and begin it with the pre-install inventory. Record:

- OS edition, version, architecture, hostname, and whether this is Windows, Linux, or WSL.

- CPU, RAM, free disk space on the intended install volume, and GPU/display adapter if available.

- Existing Node.js and npm versions.

- Existing Git version.

- Existing Chrome, Chromium, or Edge installation and executable path.

- Whether WebGL 2 is available in the browser session used for validation.

- Whether port 4173 is already in use.

- Whether an existing God's Eye View or Ghost Edition checkout already exists. Do not overwrite it.

- Whether the machine can reach GitHub, the npm registry, and outbound HTTPS endpoints.

If Node is already >=20.19 and the dependency install/tests work, keep it. Do not upgrade merely for cosmetic version alignment. If Node is too old, install a supported 64-bit Node release. Prefer Node 22 LTS where available; Node 24 is also acceptable if the exact Ghost baseline passes its tests.

# Phase 2 - Prerequisites

## Required

- 64-bit Node.js >=20.19.0.

- npm supplied with that Node release.

- Git if cloning from GitHub. Git is not required if installing only from the verified archive.

- A modern WebGL 2 capable browser. Chrome, Chromium, or Edge is preferred because the Puppeteer QA is Chromium-oriented.

- Outbound DNS and HTTPS. The application is a live world-data client, so an isolated server can build the UI but cannot provide its live sensor feeds.

## Install only if needed

- Visual C++ Build Tools or other native compiler tooling only if a dependency actually falls back to source compilation. Do not preinstall a large compiler stack without an npm error requiring it.

- A Puppeteer-managed Chrome-for-Testing only if no usable local Chromium browser exists and browser QA cannot otherwise run.

- On a Windows N edition, media components only if radio or voice testing proves they are required. They are not prerequisites for the keyless map/telemetry baseline.

## Not required for baseline

Python, Docker, WSL, a database, Google Maps billing, an OpenAI key, an AISStream key, a FIRMS key, a TomTom key, and a Cesium ion token are not required to get the Ghost baseline running.

# Phase 3 - Choose the install location and preserve provenance

Use the existing Tommy project structure if one exists. Prefer a dedicated donor path such as:

<TommyRoot>/donors/gods-eye-ghost/

Do not mix Ghost Edition into the original Sidhu upstream checkout.

- If the supplied Gods-Eye-Ghost-Edition-main.zip is present on the server, calculate SHA-256. If it matches a5040a9637b5b2a6071ebf373f90bfeafa0eb00208438c127330754984750210, use it. If it differs, record the hash, inspect why, and ask before treating it as the reviewed baseline.

- Otherwise clone https://github.com/Gh0st-mods/Gods-Eye-Ghost-Edition and record the exact commit SHA with git rev-parse HEAD.

Create a sibling deployment directory for server launch scripts and logs rather than modifying the donor source merely to make it start.

# Phase 4 - Install dependencies reproducibly

- Confirm package-lock.json exists and has lockfileVersion 3.

- Confirm the resolved Cesium package in the lockfile still requires Node >=20.19. If the lockfile changed, record the new effective engine constraint instead of relying on README wording.

- Run npm ci.

- If Puppeteer browser download is the only reason installation is excessively large or slow and a compatible Chrome/Edge already exists, PUPPETEER_SKIP_DOWNLOAD=true is acceptable. If used, set PUPPETEER_EXECUTABLE_PATH for later browser QA and prove the QA scripts can launch that browser.

- Do not use --force, --legacy-peer-deps, or blanket --ignore-scripts unless the exact failure is identified and the workaround is documented. sharp and Puppeteer both have install-time behavior, so blindly disabling scripts can leave a half-installed dependency tree.

- Save node -v, npm -v, npm ls --depth=0, and the dependency installation result in the report.

# Phase 5 - Establish the keyless baseline configuration

Do not add paid keys during first boot. A .env file is not required. For a stable server launch, you may create a minimal gitignored .env containing only:

HOST=localhost

PORT=4173

OPENSKY_AUTH_MODE=anon

Do not populate optional key fields unless the user later supplies them.

Expected keyless behavior:

- Esri aerial / OSM instead of mandatory Google Photorealistic 3D.

- Anonymous OpenSky plus adsb.lol fallback for aircraft.

- Open Waters AIS snapshot when no AISStream key is configured.

- USGS earthquakes and CelesTrak/SGP4 satellites.

- Public CCTV/radio/bikeshare/launch sources where reachable.

- Simulated traffic unless TomTom is configured.

- FIRMS explicitly key-required/unavailable without FIRMS_MAP_KEY.

- OpenAI voice disabled without OPENAI_API_KEY.

# Phase 6 - Build and test before service setup

Run these in order and record exact results:

npm run build

npm test

Then attempt the browser/regression tests:

npm run test:track

npm run qa:map-source-tray

If a browser test fails because no compatible Chromium executable exists, fix the browser prerequisite and rerun. If it fails because a live upstream feed is unavailable, distinguish a source outage from a code failure. Do not edit tests just to turn them green. Do not hard-code an expected test count; record the actual pass/fail totals from this exact checkout.

# Phase 7 - First boot and functional smoke test

Launch with the repository-supported dev path:

npm run dev -- --host localhost --port 4173

Verify the process listens only on loopback and that http://localhost:4173 responds. Then validate in a real browser:

- The globe renders without a Google Maps API key and the default keyless map stack is usable.

- Ghost Edition UI/branding appears and controls load.

- Civil and military flight layers can produce real data or honest degraded/fallback states without crashing.

- The vessel layer uses Open Waters AIS when no AISStream key exists and identifies the source honestly.

- Earthquakes load from USGS and satellites render from CelesTrak-derived data.

- CCTV/radio and other public layers do not crash the app if an upstream source is unavailable.

- Traffic remains explicitly simulated when TomTom is absent.

- FIRMS is explicitly key-required/unavailable rather than fabricated.

- OpenAI mic/AI HUD features remain disabled or unavailable without a key while the rest of the app works.

- A refresh produces no fatal console errors or runaway duplicate polling loops.

Take one screenshot of the working keyless globe for the install record if practical. Do not include secrets or private browser data.

# Phase 8 - Server launch scripts

After manual smoke testing passes, create start, stop, and status helpers outside the donor checkout.

## Windows preferred behavior

- PowerShell wrappers change into the donor repo and start npm run dev -- --host localhost --port 4173.

- Write stdout/stderr to a dedicated deployment log directory.

- Record a PID or otherwise make stop/status deterministic.

- Refuse to start a duplicate instance if port 4173 is already owned by Ghost.

- Do not install PM2, NSSM, Docker, or another supervisor unless there is a concrete need. Native Task Scheduler is acceptable for autostart only after the user confirms they want automatic startup after reboot.

## Linux preferred behavior

Use equivalent shell helpers. If a persistent daemon is desired, prefer a small systemd unit over a separate Node process manager. Bind to 127.0.0.1 initially.

# Phase 9 - LAN access is a separate decision

- Keep localhost binding as the completed baseline.

- If the user explicitly asks for LAN access, change host to 0.0.0.0 only then.

- On Windows, add a narrowly scoped inbound firewall rule for TCP 4173 on the Private profile, preferably limited to the local subnet.

- Never expose this Vite service directly to the public Internet.

- If remote access beyond the trusted LAN is later needed, put it behind an authenticated reverse proxy or VPN rather than opening 4173 globally.

# Phase 10 - Optional capabilities after baseline

Only after the keyless baseline is green should optional keys be considered:

- GOOGLE_MAPS_API_KEY - optional Google Photorealistic 3D and related Google features. Client-visible by design; restrict it at Google.

- CESIUM_ION_TOKEN - optional Cesium/Bing stacks. Client-visible by design; use a restricted public assets token.

- OPENAI_API_KEY - Realtime voice and AI HUD. Keep server-side.

- OPENSKY_CLIENT_ID / OPENSKY_CLIENT_SECRET - increased OpenSky allowance. Keep server-side.

- AISSTREAM_API_KEY - denser live AIS. Keep server-side.

- FIRMS_MAP_KEY - NASA FIRMS active fires. Keep server-side.

- TOMTOM_API_KEY - real traffic instead of simulation. Keep server-side.

For Tommy, do not enable OpenAI voice merely because Ghost supports it. Tommy is expected to own the cortical/action loop later. This task proves the donor sensorium works independently first.

# Required installation report

Create INSTALL_REPORT.md beside the deployment scripts, not inside the pristine donor checkout. It must include:

- Date/time and operator.

- OS and hardware summary.

- Install path.

- Archive SHA-256 or Git commit SHA.

- Node/npm/Git/browser versions.

- Exact dependency command used.

- Build result.

- Unit-test result.

- Track/QA result.

- Local URL and listening interface.

- Keyless layers verified.

- Optional key names configured, if any, never values.

- Unavailable/degraded feeds and likely cause.

- Any deviation from this task and the reason.

- Final status: PASS, PASS WITH EXTERNAL FEED LIMITATIONS, or FAIL.

# Acceptance criteria

- A clean Ghost Edition donor checkout exists separately from original God's Eye View.

- Exact source provenance is recorded.

- Node meets the effective lockfile requirement of >=20.19 regardless of the README's looser claim.

- Dependencies install reproducibly with npm ci and without undocumented force flags.

- npm run build succeeds.

- npm test succeeds, or an environment defect is fixed before completion.

- Browser QA is attempted and the result is recorded honestly.

- The app runs at http://localhost:4173 with no API keys.

- A keyless globe renders in a real WebGL browser.

- Aircraft, vessel, earthquake, and satellite paths are verified at least to live/fallback/source-state behavior.

- Missing optional keys produce explicit unavailable/simulated/disabled states rather than fatal failures.

- The service is not exposed beyond localhost unless the user explicitly authorized it.

- A complete INSTALL_REPORT.md exists.

- No Tommy code has been merged into the donor baseline.

# Stop conditions

- The archive hash differs and there is uncertainty about which version should be canonical.

- The only Node runtime is below 20.19 and installing/upgrading requires a reboot or disruptive system change.

- A dependency requires an unexpected privileged installer or compiler stack.

- Port 4173 is occupied by an unknown production service.

- LAN or Internet exposure appears necessary to satisfy the intended use.

- A paid API key or account is required for a feature the user did not explicitly ask to enable.

- The Ghost source itself must be edited merely to boot. Preserve the pristine copy and make any fix only on a separate branch/copy with a documented diff.

# Final response back to the user

When done, give a compact status report with the install path, source hash/commit, Node version, test results, local URL, what works keylessly, what remains optional, and any unresolved issue. Do not dump logs unless asked.